Livelihoods and Food Security Trust Fund

Initial Feasibility Assessment of Pumped Irrigation Projects in the Dry Zone of Myanmar

September 2011

Anderson Irrigation & Eng. Serv. Ltd.

Ianmcanderson@aol.com

Ianmcanderson1@gmail.com

Table of Contents

Executive Summary	4

1.	INTRODUCTION – ASSIGNMENT AND APPROACH	7

2.	CURRENT SITUATION ON THE PIPS	7

3.	MAIN FINDINGS	15

4.	SCOPE FOR POSSIBLE INTERVENTIONS	21

5.	Way Forward	27

Tables

Table 1. Project sites visited	7

Table 2. Average Long-term Rainfall for Meiktila	9

Table 3. Average Long-term Rainfall for Mandalay	9

Table 4. Summary of irrigated areas in Myanmar	11

Table 5.  Details of Construction Status on Sites Visited	16

Table 6 Details from Project Sites Visited	18

Table 7.  Details of Water charges on the PIPs	20

Table 8. Planned Cropping on the PIPs Compared to Actual (monsoon season)	20

Table 9. Summary Investments of Project Sites Visited	21

Table 10. WRUD Design Efficiency Assumptions (Source WRUD Design Criteria)	23

Figure 11. Project Efficiencies for Different Parts of the World (FAO, 2003)	23

Figure 12. Practical Furrow Lengths (FAO, 1988)	25

Figures

Figure 1. Water Resources Utilization Department	8

Figure 2. Rainfall distribution in Myanmar	12

Figure 3. Distribution of Irrigation in Myanmar	13

Figure 4. Location of PIP is in the Central Dry Zone	14

Figure 5. Example of Multi-Criterion Value Tree	22

ANNEXES

ANNEX A 	Terms of Reference

ANNEX B 	Itinerary

ANNEX C 	Persons met

ANNEX D 	Determination of crop water requirements

ANNEX E 	Crop notes

ANNEX F 	Replogle measuring structures

ANNEX G 	Gasifier-powered pumping

ANNEX H 	Soil maps of the central dry zone

ANNEX I	Institute for Civil, Earth and Water Engineering (ICEWE)

ANNEX J	Financial analysis tables

ANNEX M 	Field notes from each PIP visited (separate volume)

Acronyms

| ADRA | Adventist Development and Relief Agency |
| --- | --- |
| FAO | Food and Agricultural Organization |
| INGO | International non-Government organization |
| LIFT | Livelihoods and Food Security Trust Fund |
| MAS | Myanmar Agriculture Service |
| MICDE | Myanmar Industrial Crop Development Enterprise |
| MOAI | Ministry of Agriculture and Irrigation |
| NGO | Non-Government organization |
| PIP | Pumped Irrigation Project |
| UNOPS | United Nations Office for Project Services |
| WRUD | Water Resources Utilization Department |

Table of Conversions and Local Units

| 1 hectare | = | 2.471 acres |
| --- | --- | --- |
| 1 kg | = | 0.61 vis |
| 1 vis (a measure of weight). | = | 1.64 kg |
| 1 basket (a measure of volume) of: |  |  |
| Paddy | = | 17 kg |
| Yellow gram (husked) | = | 78.18 kg |
| Yellow gram (unhusked) | = | 31.36 kg |
| Green gram | = | 68.40 kg |
| Unhusked groundnut | = | 25.20 kg |
| Sesame | = | 24.50 kg |
| Pigeon pea | = | 33 kg |
| Wheat | = | 72 kg |
| Sunflower | = | 13.1kg |
| Red lentil | = | 72 kgs |

Currency Equivalents (July 2011)

| Currency |  | Equivalent |
| --- | --- | --- |
| US$ 1.00 | = | Kyats 750 |
| Euro 1.00 | = | Kyats 850 |

# Executive Summary

Background

The Livelihoods and Food Security Trust Fund (LIFT) funded a mission in June/July 2011 to assess the situation of pumped irrigation schemes (PIPs) constructed by the Water Resources Utilisation Department (WRUD) of the Ministry of Agriculture and Irrigation (MoAI). The mission visited seven PIP sites in the central dry zone of upper Myanmar. The mission was supported by staff from the Adventist Development and Relief Agency. The mission held debriefing meetings with the Director General and senior staff of WRUD as well as two Deputy Ministers of MoAI. They also held an informal debriefing with LIFT Fund Board representatives.

This report presents the consultants’ analysis of the PIPs and ideas for ways to improve productivity to create greater food security and improve household livelihoods. The report highlights the main areas of concern and provides suggestions for improvement.

Observations and Assessment

- In terms of construction, pumping stations and canal conveyors were usually well designed and built. The quality of construction was generally good, particularly as the staff involved in construction were familiar with the designs and local masons were also familiar with the construction techniques.

- Designs of PIPs inadequately adapted to local conditions. The mission observed that the designs of all seven PIPs were broadly the same, giving priority to the needs and convenience of construction, and reflecting an objective of increasing the production of policy crops. The plans were implemented quickly without conducting feasibility studies beforehand, and without farmers’ or sufficient agricultural input. The WRUD appears to have assumed that the soils were suitable for the crops chosen, and that the irrigation methods (predominantly basin irrigation) were also appropriate. In fact, the area includes the Ayeyarwaddy floodplain and uplands where soils are not always suited for the PIPs as they were designed. This incompatibility resulted in an overall lower efficiency (in conveyance, application, and operation) than anticipated. The actual area that has been irrigated is only 40 to 60% of the planned command area. Farmers cultivate the remaining areas only during the monsoon, when there is enough rainfall.

- More than half of on-farm network (tertiary canals and watercourses) of the PIPS have not been completed. People the mission spoke to blamed this on the farmers. However, project designs did not take into account how to connect on-farm networks to the primary network, or what resources would be needed to do this. Instead, water passes from farm to farm, rather than through a network. Many cannot operate until the main and secondary systems have been completely finished.

- There are many unlined canals, which have high losses through seepage. These canals were built using light soil too permeable for such construction, and not suitable for paddy. Water therefore cannot reach the end of many canals, leaving some farmers’ fields without irrigation water, especially during the dry season. A solution is to use clay lining as a cheap alternative to masonry lining.

- The designers of the PIPs are familiar only with basin irrigation. Neither farmers nor designers understand furrow irrigation well – even though furrow irrigation is more appropriate than basin irrigation in many areas within the PIPs. Because of climate change and the need for greater water management, both designers and farmers should become familiar with new irrigation methods.

- Designs do not accommodate variations in water demand over the seasons. Water supply cannot be scheduled or adjusted according to crop or rainfall. Because of constraints in budgets and electric supply, pump operators pump as long as possible, which can result in over-irrigation and water collecting in low-lying.

- There is no measurement of the water pumping. Operators cannot gauge accurately how much water is being pumped, or to what degree the water meets the needs of farmers

- Many PIPS cannot operate effectively because of soil conditions and technical problems. The cropping intensities achieved vary from 83% up to 133%, which is less than the international standard. The net returns for farmers using pumped water are 10-20% less than farmers using gravity irrigation. Yields for paddy are low. Because much of the soil in the central Dry Zone is light, oilseed crops, peanuts, and other cash crops are more suitable than paddy.

- Farmers face irregular water supplies and a lack of improved seed. If improved seed is provided together with irrigation and drainage facilities, then the benefits are increased. Farm advisory services are weak. Changes in approach, including increased involvement of farmers through farmers field schools; improvements in the training of farmers extension staff; and training ‘lead farmers’ will all greatly improve the situation of the farmer.

- Operation and maintenance of the PIPs need immediate improvement. The water charges levied for irrigation do not meet operation and maintenance costs. The PIPs therefore receive little maintenance. The project designs did not provide for management, operation or maintenance. Increased funding for maintenance will decrease the ‘harvesting’ of the infrastructure, which has deteriorated. Working together with the water users associations, which exist on the PIPs, it will be possible to have greater funding and reduce losses. Currently, these associations are formed only after the PIP has been built, so that farmers are not involved until quite late in the project.

- The costs of the schemes are within international norms. Six of the PIPs had costs less than US$ 5,000/ha, an appropriate cut-off rate for viable projects. However, tertiary and on-farm costs are not included. If included, several of the PIPs become marginal investments. Delays have also affected the viability of many of the PIPs.

The Way Forward

The Water Resources Utilisation Department (WRUD) recognises the need to improve the planning, design, and implementation of the pumped irrigation projects (PIPs) that have currently been built in the central Dry Zone. The WRUD also understands the need to involve farmers in the project cycle. However, the WRUD has little experience in this regard, and have asked for experienced advice to improve food security and production.

There are a many ways to improve the PIPs: paying more attention to the delivery of water to farmers; improving engineering; providing agriculture-related support to farmers; and fostering the direct involvement of farmers through water users associations. Involving farmers in decision-making will result in increased returns for all crops on all soils in all growing seasons. However, achieving these increases will require better selection of crops, better extension services and better access to credit.

Improving cropping patterns and inputs: The initial significant scope for improvement lies in the selection of crops, cropping patterns, and the availability of inputs. Returns for labour for monsoon and summer paddy are low. Groundnut, high-value horticulture (HVH), sunflower seeds and summer paddy are promising crops for the future. After irrigation is provided, farmers can change to crops with higher margins. The mission’s analysis confirms that higher margins will be possible over the long term. The proposed changes will raise the benefits-to-cost (B/C) ratio from about 1.0 under the existing situation, to around 1.7 in the improved short-term, and to 1.9 in the longer-term.

Achieve critical improvements in the existing PIPs: Priority improvements include: completing tertiary and on-farm watercourses, land levelling and improvement, rehabilitation of some canals, installing measuring structures on all existing irrigation schemes, and empowering operators to be more flexible in the operation of PIPs to optimize relationship between pump design and water delivery to crop water needs.

Improve the management, operation and maintenance of the PIPs: The key to this is the adoption by government of proposals relating to enhanced water users associations and the improvement of contributions to management, operation and maintenance. LIFT partners could be engaged to help strengthen water user associations and support their input into the operation of the schemes. By linking payments with service provided farmers can see more clearly where their money is going, and are more likely to want to contribute financially.

Improving technical support: Training institutions have no modules related to irrigation and drainage. Water management training and a programme on irrigated agriculture could be provided to the MoAI, water-users associations and farmers. The WRUD tends to approach the projects from an engineering point of view. The WRUD does not yet have the degree of contact with farmers and agriculturalists that will make the PIPs successful. A practical, field-based training programme connected to institutions inside and outside the country will help improve the skills of staff involved in the design, implementation, and management, operation, and maintenance of the PIPs.

Conclusion

The mission’s proposals are aimed at achieving quick impacts over the next few (three to five) years, while also at contributing to the long-term sustainability of the interventions. The WRUD and MoAI will need technical inputs and advice. A group of well-experienced experts, operating through LIFT, could provide this expertise. These experts can include people drawn from the MoAI, WRUD, MAS, and LIFT partners.

The goal of all interventions is to grow more crops with every drop of water, and to relate the rate of water pumping to demand. We must work to reduce operational losses and energy costs. While there will be benefits during the monsoon season, even more will accrue during the summer season, a time when many farmers on the PIPs cannot use irrigation. The mission estimates that irrigation during the summer will raise the overall cropping intensity from less than 100% to around 160%. If these increases are achieved—which is feasible in the short term—the production for average to poor farmers will significantly rise, providing benefits both for food security and livelihoods.

# INTRODUCTION – ASSIGNMENT AND APPROACH

The Livelihoods and Food Security Trust Fund (LIFT) funded a technical mission of two experts (Ian McAllister Anderson, irrigation and drainage Engineer and team leader, and Tom Morrison, agricultural economist) to visit seven pumped irrigation projects (PIPs) in the central Dry Zone from 12 to 30 June 2011. The mission held initial discussions with U Kyi Htut Win, the Director-General of the Water Resources Utilization Department (WRUD) and with ADRA, the international NGO which organised the mission together with LIFT.

On 15 June, the mission travelled to Nyaung U and met with representatives from WRUD, Myanmar Agricultural Services (MAS) and ADRA and agreed upon an itinerary to visit seven representative PIPs over the next ten days in Mandalay, Sagaing, and Magwe Divisions (Table 1). The PIPS were in various stages of completion. At each site, the mission held discussions with farmers from representative areas within the project command area; project staff from the WRUD familiar with the project; MAS field staff, when available; and township leaders.

Afterwards, the mission held a series of debriefing meetings with the Director-General and senior staff of the WRUD, and with Deputy Ministers for Agriculture and Irrigation and selected senior staff members of the Planning Department of the Ministry of Agriculture and Irrigation (MoAI) in Naypyidaw. The mission held an informal debriefing with LIFT fund board representatives before presenting the final debriefing (see attached Power Point presentation).

Objectives of the mission were to assess the current situation of the PIPs; identify constraints on the PIPs and what assistance is needed for them; identify key problems affecting irrigation and suggest improvements; and assess how to provide assistance. This report reflects the information gathered during site visits and discussions with officials and farmers. A summary of field notes are included in Annex M to assist the WRUD in taking decisions related to the PIPs.

This final report elaborates the presentations the mission gave in the debriefing sessions. The consultants wish to thank everyone involved in making this mission possible, especially officials and staff from the MoAI and WRUD. The consultants also wish to emphasize their gratitude for the considerable assistance of the Director-General, the WRUD, and of ADRA and LIFT, without which they would not have been able to complete the mission’s objectives.

Table 1. Project sites visited

|  | PIP site name | Command area | Water Source | Location |
| --- | --- | --- | --- | --- |
|  |  | Acres | Ha |  | Township | District | Region |
| 1 | Lawka Nanda | 11,000 | 4,452 | Ayeyarwaddy River, left bank | Nyaung U | Nyaung U | Mandalay |
| 2 | Lappan Che Baw | 1,500 | 607 | Ayeyarwaddy River, left bank | Nyaung U | Nyaung U | Mandalay |
| 3 | Hnon Pe | 8,000 | 3,238 | Ayeyarwaddy River, right bank | Pakokku | Pakokku | Magwe |
| 4 | Kyawzi | 8,000 | 3,238 | Ayeyarwaddy River, left bank | Myingyan | Myingyan | Mandalay |
| 5 | Simigon-3 | 15,000 | 6,070 | Ayeyarwaddy River, left bank | Nahtogyi | Nahtogyi | Mandalay |
| 6 | Shwe Hlanbo | 3,000 | 1,214 | Dokhtawadi River, left bank | Sint Kaing | Kyauk Se | Mandalay |
| 7 | Sinda | 6,500 | 2,631 | Ayeyarwaddy River, right bank | Sagaing | Sagaing | Sagaing |

# CURRENT SITUATION ON THE PIPS

  - Ministry Of Agriculture And Irrigation

The MoAI has identified several strategies to meet its objectives related to agriculture: providing irrigation; applying modern agro-technologies including improved seed; promoting fertiliser and crop protection; developing new crop varieties; and adopting cropping patterns to local ecology. The MoAI promotes ten crops: paddy, long staple cotton, groundnut, sunflower, grams (yellow, green and black), sugarcane, pigeon pea, and maize.

Figure 1. Water Resources Utilization Department

Source: WRUD

  - Myanmar Agriculture Service

The Myanmar Agriculture Service (MAS), under the MoAI, coordinates farm advisory services and research. About 10% of its 13,000 staff are university graduates. According to discussions with farmers, the services the MAS provide are variable in quality. The services vary according to the individual, who are generally well trained in policy crops, but cannot give advice on other cash crops. The frequency of visits varied from once or twice a week, to a more general once or twice a month, to once a year or less in remote areas. The research staff of the Agricultural Education Division (AED) under the MAS suffers from budget constraints. Staff providing farm-related advise or who conduct research in the field have limited training materials and low allowances for transport.

  - Agricultural extension institutions

The agricultural education institutions also have had insufficient budgets. These institutions have been unable to produce suitably-qualified staff in the numbers needed. While there are experienced extension and research staff in the institutions, overall, most staff have not received sufficient training for the PIPs. They have also not had sufficient exposure to international developments and new research.

  - Agricultural services delivered

Farm advisory services reflect the thinking of the old-style command economy. Services are delivered top-down, with limited participation of, or contact with, farmers. Although there are model farms and MAS demonstration sites throughout the area, the ideas used there have not spread to neighbouring farms. Discussion revealed that farm extension messages focus on increasing individual crops, and promoting techniques and inputs that less well-off farmers cannot afford. Messages do not provide information on marketing or farm economics. The MAS appears to create messages at the top and pass them down without testing, adapting them to local conditions, or feedback from farmers. Their advice does not cover the full range of crops that farmers grow. The MAS cannot provide sufficient quality seeds or seasonal credit to farmers.

The MAS could benefit from learning about modern communication techniques. It will take time for them to improve their services, yet there are other ways to help farmers in the meantime. For example, the MoAI has begun the Myanmar Industrial Crop Development Enterprise (MICDE), which helps develop cotton as a crop. For farmers working on the PIPs, the greatest need after water availability is for adequate farm advisory and agricultural support services.

  - Climate and Soils of the Central Dry Zone

Mean annual rainfall in the country is estimated at 2,341mm, but in the central Dry Zone, it is estimated at only 500—1,000mm (Table 3). River flows are directly influenced by the monsoon and rise in June and decline from September onwards. The monthly distribution of river flows closely follows rainfall, with about 80% occurring during the monsoon season and 20% in the dry season. Average rainfall patterns from the central and northern parts of the  Dry Zone are illustrated in Tables 2 and 3. There are pronounced variations within the months.

The Ayeyarwaddy-Chindwin River basin provides a good source of irrigation water. Because the river course is incised, gravity supplies must be created either from tributaries or by pumping. The need for irrigation is highest in the central Dry Zone, which is suffers the full effects of climate change. The monsoon season has come to have periods of reduced or no rainfall. If the WRUD plans irrigation together with farmers, and provides irrigation while taking into consideration running, operation, and maintenance costs, then production in the area can be stabilised and made sustainable

Soil Studies of the soil in 2003 sources have produced useful maps for understanding soil conditions in the area, although the maps are not detailed enough for in-depth project planning (Annex H), nor do they identify the variation that occurs near outcrops of sandstone. They do give a good indication of the soil texture. On the right bank of the Ayeyarwaddy near Mandalay, the soils are generally better than those around the southern border with Magwe.

Table 2. Average Long-term Rainfall for Meiktila

Table 3. Average Long-term Rainfall for Mandalay

  - Irrigation in Myanmar

From 1993, following a directive to reach an annual growth rate for agriculture of 5.6%, the government has increased the number of irrigation projects, including in the central Dry Zone. It appears that project planning and design during this period was not sufficiently detailed. By 2010, irrigation systems served about 20% of the potentially irrigable area of 10.5 million ha (Figure 4). About 10% of that area uses pumped irrigation, of which 70% is in Magwe, Mandalay and Sagaing Divisions (Figure 5).

Table 4. Summary of irrigated areas in Myanmar

Source: FAO Aquastat, 2010.

Figure 2. Rainfall distribution in Myanmar

Figure 3. Distribution of Irrigation in Myanmar

Figure 4. Location of PIP is in the Central Dry Zone

# MAIN FINDINGS

The following is a discussion of the main points that came up during the mission’s field visit. Detailed notes of the site visits are appended in Annex M.

  - Design Approaches

The designs of all seven PIPs were standardised, giving priority to the needs and convenience of construction, and reflected an objective of increasing the amount of policy crop production. The plans were implemented quickly without conducting feasibility studies beforehand, and without farmers’ or agricultural input. Ideally, designs are based on feasibility studies and on information about the agricultural situation in the field, including soil type. The WRUD appears to have assumed that the soils were suitable for the crops chosen, and that the irrigation methods (predominantly basin irrigation) were also appropriate. In fact, the area includes the Ayeyarwaddy floodplain and uplands where soils are not always suited for the PIPs as they were designed.

This incompatibility resulted in an overall lower efficiency (in conveyance, application, and operation) than anticipated. The actual area that has been irrigated is only 40 to 60% of the planned command area (see section 3.3 below). Farmers cultivate the remaining areas only during the monsoon, when there is enough rainfall. They have planted drought-resistant rain-fed crops. In some places, such as the alluvial soil close to the Ayeyarwaddy, farmers plant second crops by using residual moisture during the winter.

More than half of on-farm network (tertiary canals and watercourses) of the PIPS have not been completed. People the mission spoke to blamed this on the farmers. However, project designs did not take into account how to connect those on-farm networks to the primary network, or what resources would be needed to do this. Instead, water passes from farm to farm, rather than through a network. There are many unlined canals, which have high losses through seepage. These canals were built using light soil too permeable for such construction, and not suitable for paddy. Water therefore cannot reach the end of many canals, leaving some farmers’ fields remain without irrigation water, especially during the dry season. A solution is to use clay lining as a cheap alternative to masonry lining.

Soils in areas of the central Dry Zone away from the Ayeyarwaddy are usually made of sandstone. There farmers grow oilseed crops, groundnuts, and other cash crops more suited to light soils. Farmers who do not grow paddy are unfamiliar with irrigation and instead use rainwater. Furrow irrigation is more suited to those crops, but farmers need training to be able to use it efficiently. Furrow irrigation is not common in many parts of the country. Design engineers will have to learn how to prepare designs using furrow irrigation.

The net returns for farmers using pumped irrigation are around 10-20% less than what they gain using gravity schemes to grow similar crops. This reduction is not only due to the expense of pumping, but also to the low cost of gravity schemes, which cost a twentieth to a tenth of  pumped schemes. Both designers and operators must understand that every drop of water that is delivered costs money. Efficiency in delivery and adjusting supply to demand are of paramount importance.

The electric supply affects water delivery, especially during the summer. Operation and efficiency are disrupted when power outages happen frequently during the day. Even though power has improved recently, problems will persist. Under these conditions, leaking from pipe-works and foot valves develops and the water already pumped gradually drains away, after which the canal system must be refilled before irrigation can resume.

Because of how the course of the Ayeyarwaddy River meanders, the location of the pumping stations is crucial. On some PIPs, the site of the pump station was not ideal. In Shwe Hlanbo, the WRUD have made attempts to improve the initial design and have already increased the efficiency of the project. Scheduling and measurement of water delivery at the different canal levels, with greater involvement of the WUAs, are necessary. Farmers have adapted to the situation, but still face constraints such as the lack of appropriate tertiary and watercourse systems and the need for land levelling.

  - Construction status

The construction of the PIPs has concentrated on pump stations and the main and distributary canals. When money was provided in a timely manner, construction proceeded well. In most cases, however, money did not arrive soon enough, and construction took longer than necessary. The quality of construction was generally good, particularly as the staff involved in construction were familiar with the designs. Where construction encountered adverse soil conditions or topography, projects could not be completed with the available budget. Table 5 provides information on the current construction status of each site visited.

Table 5.  Details of Construction Status on Sites Visited

| No. | Project Site (PIP) | Construction Years | Status | Development scenario |
| --- | --- | --- | --- | --- |
| 1 | Lawka Nanda | 2001 to 2004 | Completed except for tertiary | Operational, but only about 50% used for pumped irrigation |
| 2 | Lappan Chebaw | 1995 to 2001 | Completed but lateral and watercourses not complete for PS-2 | Operational with water shortages in summer |
| 3 | Hnon poe PIP | 2004–2011+ | Pump Stations not equipped. Main canal completed in 2007 | Not operational |
| 4 | Kyawzi PIP |  | Completed but only one half is operational due to damage and lateral and watercourses not complete for PS-3 | Operational but water shortages in both main seasons |
| 5 | Simigoun-3 | 2009 - 2013 | Main canal at river to about 1+000, but much work remaining. No work done on distributary canals and below or on the pump stations | Not operational |
| 6 | Shwe Hlanbo | On-going | 1st stage completed, next stage due 2012 | Operational, but some watercourses still not completed in Phase 1. Second phase has main canal part completed with other canals remaining. |
| 7 | Sindat | May 2004 – 2010 | Meant to be completed. Design faults in connection with soil. Few tertiary and watercourses completed as well as a number of distributaries. | Serious conveyance and operational losses. Water supply in summer very restricted. |

  - Design Capacity and Experience

The mission has examined the designs of the PIP, and have found that many engineers in the WRUD do not have appropriate experience in irrigation and drainage. It appears that the institutions from which these engineers graduated trained them only to follow the project designs that the WRUD gives them. Although the field engineers received some design training, it was not sufficient for them to adjust designs on site as needed. When major design changes were needed, the engineers had to contact the WRUD design group in Naypyidaw. This group, however, does not appear to have enough people who understand or have been trained in irrigation and drainage design. Rather, it comprises civil, electrical, mechanical, and geotechnical engineers, but does not include agriculturalists, economists, sociologists, or water management experts. Designs do not pay enough attention to the crops farmers grew before the PIP projects were started, or to farmers’ experience with the soils and crops.

Designs for the canal structures were based on proven designs that have worked well elsewhere. These designs are also ones that local masons and skilled labourers can build. Pump stations and canal conveyors (that is, the main and distributary canals) were designed to give the maximum discharge from the canals. However, the people operating the PIPs who are responsible for delivering the water do not appear to have sufficient experience with scheduling, and do not appear to know the actual amount of water being pumped. There are no systems for measurement. Operators assume that the amount of water they are pumping conforms closely to the capacity of the pumps. This is unlikely to be the case, because of varations in head conditions, because the high and low level of the Ayeyarwaddy varies by 20-25 feet.

- Existing Agriculture

The PIPs cannot grow 100% paddy during the monsoon (Table 6) because of soil and water conditions. Farmers grow rice in the monsoon and oilseeds and pulses on heavier soil merging with upland sandy soil, which holds less water. High water tables in the monsoon help paddy cultivation. Water losses are higher in the winter and summer than in the monsoon, and the area that can be irrigated is considerably reduced. Cropping intensities achieved vary from 83%-133%, which is low in light of the high investments and terms of what is potentially achievable. The average yields of paddy are low, principally due to the lack of improved seed. Delivering improved seed when providing irrigation and drainage will greatly improve the benefits of providing irrigation.

Another challenge for farmers is the quality of farm advisory services. Now that they are growing a wider range of crops, farmers say they need extension support. Farmers are generally knowledgeable about agriculture, but only related to a narrow range of crops they are experienced with. For policy crops, extension support uses demonstration and model farms, for which MAS have given high levels of input. Given their limited budgets, farmers find it difficult to adopt those practices. However, farmers on the PIPs grow good crops when they have the experience, and in places where the soils are suitable, and where the PIPs were built on earlier small irrigation schemes. The biggest problem farmers face is the quality and availability of seeds.

Table 6 Details from Project Sites Visited

| No. | Project Site | Design Command area |  | Design Crops (ha) | Actual (Estimated) Ha. |  | Water Source | Design Discharge |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Acres | Ha | CI% | Paddy | Cotton | Oil Crops | Other | TOTAL-All crops | Paddy | Cotton | Green Gram | Ground nut | Sesame | Maize | Other | TOTAL-All crops | CI% |  | Cusecs | l/s/ha |
| 1 | Lawka Nanda | 11000 | 4452 | 150% | 40 | 607 |  | 3804 | 6677 |  |  |  |  |  |  |  |  | 100% | Ayeyarwaddy River-left bank | 200 | 1.272 |
|  | Monsoon-Irrigated | 11000 | 4452 |  | 40 | 607 |  | 3804 | 4452 | 522 | 17 | 1025 | 739 | 21 |  | 95 | 2419 |  |  |  |  |
|  | Monsoon-Rainfed |  |  |  |  |  |  |  |  |  |  | 436 | 1119 | 30 | 185 | 263 | 2033 |  |  |  |  |
|  | Summer | 5500 | 2226 |  | 40 | 607 |  | 1578 | 2226 |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Lappan Chebaw PIP | 1500 | 607 | 150% | 405 | 40 |  | 162 | 911 | 105 | 12 | 40 |  |  |  | 55 | 809 | 133% | Ayeyarwaddy River-left bank | 33 | 1.555 |
|  | Monsoon | 1500 | 607 |  | 405 | 40 |  | 162 | 607 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Monsoon-Irrigated |  |  |  |  |  |  |  |  | 311 | 3 | 35 |  |  |  | 157 | 506 | 83% |  |  |  |
|  | Monsoon-Rainfed |  |  |  |  |  |  |  |  | 0 |  |  |  | 46 |  | 46 | 91 | 15% |  |  |  |
|  | Summer | 750 | 304 |  | 304 | 0 |  | 0 | 304 | 105 | 12 | 40 |  |  |  | 55 | 212 | 35% |  |  |  |
| 3 | Hnoun Poe PIP2 | 8000 | 3238 | 150% | 405 | 809 | 1214 | 809 | 4856 |  |  |  |  |  |  |  |  |  | Ayeyarwaddy River-right bank | 200 | 1.749 |
|  | Monsoon | 8000 | 3238 |  | 405 | 809 | 1214 | 809 | 3238 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Monsoon-Irrigated |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
|  | Monsoon-Rainfed |  |  |  |  |  |  |  |  | 0 | 275 | 826 | 550 | 550 | 0 | 550 | 2752 | 85% |  |  |  |
|  | Summer | 4000 | 1619 |  | 405 | 809 | 0 | 405 | 1619 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| 4 | Kyawzi PIP1 | 8000 | 3238 | 150% | 1619 | 405 |  | 0 | 4856 |  |  |  |  |  |  |  | 4856 | 150% | Ayeyarwaddy River-left bank | 150 | 1.312 |
|  | Monsoon | 8000 | 3238 |  | 1619 | 405 |  | 0 | 3238 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Monsoon-Irrigated | 4588 | 1857 |  |  |  |  |  |  | 1000 |  |  |  | 428 |  | 428 | 1857 | 57% |  |  |  |
|  | Monsoon-Rainfed | 3412 | 1381 |  |  |  |  |  |  | 619 |  |  |  | 381 |  | 381 | 1381 | 43% |  |  |  |
|  | Summer | 4000 | 1619 |  | 1619 | 0 |  | 0 | 1619 |  |  |  | 540 | 540 |  | 540 | 1619 | 50% |  |  |  |
| 5 | Simigoun-32 | 15000 | 6070 | 150% | 0 | 0 |  | 0 | 0 |  |  |  |  |  |  |  |  |  | Ayeyarwaddy River-left bank | 250 | 1.166 |
|  | Monsoon | 15000 | 6070 |  | 0 | 0 |  | 0 | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Monsoon-Irrigated |  |  |  |  |  |  |  |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
|  | Monsoon-Rainfed |  |  |  |  |  |  |  |  | 0 | 516 | 1548 | 1032 | 1032 | 0 | 1032 | 5160 | 85% |  |  |  |
|  | Summer | 7500 | 3035 |  | 0 | 0 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| 6 | Shwe Hlanbo Phase I3 | 3500 | 1416 | 157% | 809 | 405 |  | 0 | 1619 | 1533 | 40 | 50 | 30 | 0 | 0 | 383 | 2036 | 144% | Dothatawadi river - Left bank | 100 | 1.999 |
|  | Monsoon | 3500 | 1416 |  | 809 | 405 |  | 0 | 809 | 1133 |  |  |  |  |  | 283 | 1416 | 100% |  |  |  |
|  | Summer | 2000 | 809 |  | 405 | 0 |  | 0 | 809 | 400 | 40 | 50 | 30 | 0 | 0 | 100 | 620 |  |  |  |  |
| 7 | Sindat PIP4 | 6500 | 2631 |  | 0 | 0 |  | 0 | 5600 | 100 | 0 | 0 |  |  |  | 245 | 3075 | 117% | Ayeyarwaddy River-right bank | 150 | 1.614 |
|  | Monsoon | 6500 | 2631 |  | 0 | 0 |  | 0 | 2631 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Monsoon-Irrigated | 2200 | 890 |  |  |  |  |  |  | 800 | 0 |  | 0 | 0 | 40 | 50 | 890 |  |  |  |  |
|  | Monsoon-Rainfed | 4300 | 1740 |  |  |  |  |  |  |  |  | 600 | 230 |  | 630 | 280 | 1740 |  |  |  |  |
|  | Summer | 1100 | 445 |  | 703 | 81 |  | 567 | 2970 | 100 | 0 | 0 | 0 | 100 | 0 | 245 | 445 | 17% |  |  |  |
|  | Notes | 1. 3412 Acres cannot be irrigated due to canal damage and water shortage. | 2. Still under construction |
|  |  | 3. Phase II under construction | 4. Can only deliver water to about 1/3 of the area during monsoon due to high losses in systems |

- Crop Water Requirements and Water Scheduling

Overall, the design manuals of the WRUD and Irrigation Department provide no clear guidelines for staff to determine the crop water requirements for projects. No staff involved with PIP design has any formal training in irrigation, but are trained as civil engineers. Therefore, the staff do not determine crop water requirements as is usual, on a weekly, ten-day, or monthly basis. The staff determine the capacity of the main canal and pump stations based on the water duty of the crops to be grown. This information determines the maximum design requirement for the size of the pump stations and the canals. In practice, staff only used the water duty for rice, which is 1 cusec/50 acres for 24-hour flow. This is reasonable provided that the staff estimate project efficiencies correctly. In practice, however, the conveyance and application efficiencies are much lower than the overall project efficiency of 0.51 (see section 3.3 below).

WRUD staff does not schedule water to meet crop water demands, which vary over the season depending on rainfall, evapotranspiration, and stage of plant growth. The mission observed that pump operators do their best to meet the needs of farmers by pumping as long as possible within budget, for as long as electricity is not interrupted. This practice only makes water secure for farms located on less permeable soil, close to supply canals. The staff does not reduce pumping during periods of reduced evapotranspiration, or when plants are at low growth stages. This practice results in over-irrigation at certain times, and water accumulating in low-lying areas and drainage canals. Few staff members have the necessary training to make better decisions on when to cut back the water flowing into the canals. Furthermore, there is water loss in the distributary and lower canals. When insufficient or delayed, construction budgets also affect the engineering of the PIPs. These constraints have caused delays in the start of projects and have led to cutting corners, such as reducing the length of canals lined. The result is that the PIPs cannot deliver water in an efficient and timely manner.

- Agricultural Water Management

Agricultural water is generally not well managed, and wasted in many places. Because of the low charges levied for water use and because of design inadequacies, no-one involved in the PIPs places enough value on the water. The charges levied for water use do not include energy costs, which are directly related to the energy used in pumping. Wherever water is not used well, costs per unit of water increase significantly. Electricity shortages, especially in summer, make this situation worse: whenever power resumes, pump operators must refill the canals to compensate for water that drained away.

Water Users Associations

These associations, which operate on all the operational PIPs, are based on the watercourse unit, which is usually about 25 acres, and comprises about ten farmers. These associations do not form until a PIP has been completed. The exception is on PIPs built on pre-existing irrigation areas that have been increased through pumps. Before the start of the irrigation season, farmers discuss the type of crops they will grow with the WRUD. The associations hold regular weekly meetings to discuss water delivery and other problems. Formal meetings are held monthly.

Water Charges

Water charges for farmers are fixed throughout the country, and differ between gravity and pump schemes, the latter being 10-20 times greater. Water charges on PIPs are based on the crop and the water duty of that crop (Table 7). These charges do not reflect the actual costs the government incurs. Rather, the government has determined them in order to encourage farmers to grow certain crops. The funds given to the PIPs for maintenance is about one-twentieth of what is needed. Because government contributions tend to be inadequate, the PIPs carry out only limited maintenance. Project staff manage to the best of their abilities with the most urgent problems. Farmers carry out some cleaning on the tertiary canals to keep water moving. In some places, farmers contribute funds for annual maintenance.

Table 7.  Details of Water charges on the PIPs

| Crop | Season | Crop water requirement (acre-feet) |
| --- | --- | --- |
|  | Monsoon | Summer | Monsoon | Summer |
| Paddy | 6000 | 9000 | 4 | 6 |
| Other crops | 4500 | 4500 | 3 | 3 |
| Groundnut | 4500 | 4500 | 3 | 3 |
| Notes: | 1 | Based on recommended quantity of water in acre-feet |
|  | 2 | Rate assumed in Kyat per acre-feet = 1500 |

- Crop Budgets

The mission collected data to prepare crop budgets that reflect the current situation on each PIP. These crop budgets are included in the field notes in Annex M. When compared with the planned cropping patterns of the original PIP designs, large differences are visible (Table 8). Because much soil on the PIPs is not suitable for paddy, the table shows that there has been a 26% reduction in paddy. Although cotton is viable, only about a quarter of the planned area has been grown, mainly because of the high financial risk to farmers (Annex E). Oilseeds are well above plan, largely thanks to sesame. Farmers can grow it in areas that are not irrigated. The greatest increase has been in other crops—their area is almost double that planned. These crops tend to be either profitable cash crops (Annex J), or those that are drought-resistant, such as gram, which survives on poor soils. This is discussed further in sections 3.4 and 3.5.

Table 8. Planned Cropping on the PIPs Compared to Actual (monsoon season)

| PIP | Planned Cropping, ha |
| --- | --- |
|  | Total command | Paddy | Cotton | Oil seeds | Other | Total crops |
| Lawka Nanda | 4,452 | 80 | 1,214 |  | 5,382 | 6,677 |
| Lappan Chebaw | 607 | 709 | 40 |  | 162 | 911 |
| Hnoun Poe | 3,238 | 810 | 1,618 | 1,214 | 1,214 | 4,856 |
| Kyawzi | 3238 | 3,238 | 405 |  |  | 4,856 |
| Simigoun-3 | 6,070 |  |  |  |  |  |
| Shwe Hlanbo -Phase I | 1,214 | 1,214 | 405 |  |  | 1,619 |
| Sindat | 2,631 | 703 | 81 |  | 567 | 4,589 |
| Total | 6754 | 3763 | 1,214 | 7,325 |  |
| PIP | Actual Cropping, ha |
|  | Total command | Paddy | Cotton | Oil seeds | Other | Total crops |
| Lawka Nanda | 4,452 | 522 | 17 | 51 | 3,862 | 4,452 |
| Lappan Chebaw | 607 | 416 | 15 | 46 | 333 | 809 |
| Hnoun Poe | 3,238 |  | 275 | 550 | 1,926 | 2,752 |
| Kyawzi | 3,238 | 1,619 |  | 1,349 | 1,100 | 4,856 |
| Simigoun-3 | 6,070 |  | 516 | 1,032 | 3,612 | 5,160 |
| Shwe Hlanbo -Phase I | 1,214 | 1,533 | 40 |  | 463 | 2,036 |
| Sindat | 2,631 | 900 |  | 100 | 2,075 | 3,075 |
| Total | 4,990 | 863 | 3,128 | 13,371 |  |

- Operation and Maintenance

The budgets the central government allocates for the operation and maintenance of the PIPs have been small, and are concentrated on meeting the costs of energy. Budgets provide only a small amount of money for maintenance. During design, engineers did not pay great attention to the management, operation, and maintenance of the PIP, did not put in place any means of measurement, nor did they schedule the water supplies. Farmers were only minimally involved in planning. The assets of the PIPs have deteriorated, in part because people systematically ‘harvest’ the structures for parts and building materials. This situation has reduced the amount of water that can be delivered to the farms, how far that water goes, and who benefits from the water.

- Development Costs and Budgets

The mission collected investment costs for the PIPs based on the market rate of 1000 K =  US$1. Six of the PIPs cost less than $5,000/ha, an appropriate cut-off rate for viable projects. However, tertiary and on-farm costs have not been included in these estimates. Two of the PIPs (Simigoun 3 and Shwe Hlanbo) are marginal investments, which the financial analyses reflect (Annex J). Delays in construction have affected the PIPs negatively. Even after construction, benefits may be reduced because much of network remains incomplete. Benefits delayed by only a few years have a negative effect on the benefit/cost ratio. Beyond ten years, there will be negative benefit/cost ratios.

Table 9. Summary Investments of Project Sites Visited

| No. | Project Site (PIP) | Design Command area | Costs (Kyats - Million) | Costs (Kyats from US$ - Million) | TOTAL | Cost (US$/ha) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Acres | Ha | Civil Works | Elect-rical | Mech-anical | Sub Total | Civil Works | Elect-rical | Mech-anical | Sub Total |  |  |
| 1 | Lawka Nanda | 11,000 | 4,452 | 977 | 1,826 | 413 | 3,216 | 0 | 46 | 1,730 | 1,776 | 4,992 | 1,121 |
| 2 | Lappan Chebaw | 1,500 | 607 |  |  |  | 0 |  |  |  | 0 | 0 | 0 |
| 3 | Hnoun Poe | 8,000 | 3,238 | 1,969 | 953 | 616 | 3,539 | 0 | 1,030 | 2,450 | 3,480 | 7,019 | 2,168 |
| 4 | Kyawzi | 8,000 | 3,238 |  |  |  | 0 |  |  |  | 0 | 0 | 0 |
| 5 | Simigoun-3 | 15,000 | 6,070 | 41,263 | 1,541 | 1,895 | 44,699 | 0 | 1,540 | 7,710 | 9,250 | 53,949 | 8,887 |
| 6 | Shwe Hlanbo-Phase I | 3,500 | 1,416 | 4,376 | 1,373 |  | 5,749 | 18 | 820 |  | 838 | 6,587 | 4,651 |
| 7 | Sindat | 6,500 | 2,631 | 2,402 | 361 | 282 | 3,045 |  | 1,091 | 233 | 1,324 | 4,369 | 1,661 |
|  | Notes: |  |  |  |  |  |  |  |  |  |  |  |  |
|  | = Cost Data not Available as built on old scheme |  |  |  |  |  |  |  |  |  |

# SCOPE FOR POSSIBLE INTERVENTIONS

This assessment shows that there are many possibilities for interventions to improve food production and food security in the central Dry Zone. These are presented in Table 4.1, for both the short term (0-5 years) and in the long term (more than 5 years). This assessment can provide a basis for the WRUD to review and improve the PIPs in order to increase the net income of farmers and production from the PIPs.

  - Scope for Improvement

There is considerable potential for short-term improvement of the PIPs by: paying greater attention to the delivery of water; making engineering improvements; providing agricultural support to farmers; and involving farmers through the water users associations. If farmers are more involved in decision-making, returns for all crops will increase on all soils, in all growing seasons. However, more attention must focus on selecting crops based on soil type and market demand. Farmers need seasonal credit and more extension services, such as farmer schools and the training of ‘lead farmers’. Basin irrigation should only be used on heavy soils where paddy can be grown easily. In places where light soils have a higher infiltration rate, other crops can be grown and furrow irrigation is required (see section 3.6).

Everyone will be served if the overall aim of the PIPs is to grow more crops for every drop of water, with water pumping rates being related to the water needs of the crops. This will reduce operational losses and energy costs. Benefits will increase in all seasons, especially summer, when many farmers cannot access irrigation at present. The consultants estimate that in the summer, a maximum of only 40% of design flow reaches farmers. Average cropping intensity will rise from less than 100% to around 160%. The mission believes this will be possible in a short amount of time.

The WRUD can rehabilitate and upgrade the PIPs to take advantage of the investments they have already made. The mission presented a ‘multi-criterion’ analysis, which presents a set of criteria and the degree of importance of each in a ‘value tree’. This value tree displays hierarchically objectives grouped at two or more levels. Figure 6 is an example of a value tree that can guide decisions for irrigation projects with limited funding. This value tree has three levels: the ten third-level criteria are grouped into four groups at the second level, which makes the model easy to develop. If the WRUD uses this tree to choose their priorities, they will be able to choose first the projects with the greatest potential. Those improved projects can serve as examples and training grounds for the staff of other projects.

- Design Improvements

The WRUD will need technical assistance from experienced experts trained in many disciplines in order to improve planning and design. The WRUD can create a design unit to accommodate agriculture perspectives, farmer involvement, and agricultural economics. Training sessions can introduce improved and more detailed design techniques. In the field, farmers and water users associations will benefit from improved practical training. Professionals can assist with the formal training (section 3.9). A more comprehensive and complete technical design manual can be created to improve design. Such a manual will include knowledge of the agricultural, water management, operational, financial, and social aspects of irrigation design.

Figure 5. Example of Multi-Criterion Value Tree

The following are urgent problems that design improvements can address:

Water delivery and availability: Serious water shortages occur on all PIPs, particularly during peak demand in the summer. These shortages happen for various design-related reasons: water requirements and the capacity of the systems are not related to crops. If design incorporates phased cropping and staggered planting dates, periods of peak demand will be reduced. Similarly, water diversion design is based on average peak water demands and continuous, 16-20 hour water flows. While appropriate for the main canals, this estimate results in over-irrigation when there is rain. Furthermore, funds must be used to pump limited supplies of water through the entire network. Examining the actual needs for water over the season will allow scheduling to be adjusted so that supply can meet demand (see Annex D).

Water delivery to farms is based on cropping patterns and schedules determined at the start of the season. Adjusting schedules during the season to accommodate changes in climate, water availability, or the crop will improve matters.

Crop water requirements are estimated according to the water supply related to maximum canal capacity, rather than to supply schedules. Using the Cropwat (Annex D), which the FAO has designed and which is available on the internet, can provide operators a more accurate estimate, and also permit them to schedule water taking into account different soil moisture holding capacities.

Canal capacities are determined using a Manning roughness coefficient of 0.015, based on how the system is built, not how it is used. An increase of this coefficient to 0.018 or even 0.020 would be useful, particularly in light of the quality of plastered brick lining. For unlined canals, a roughness value of 0.027 would reflect better the used condition of the canals. The combination of these two factors indicates an under-design by at least 10%.

Project efficiencies are derived from standard values (Table 10), which are unrealistic. Realistic operational efficiencies are central to system efficiency. In open-canal and multi-stage pump schemes, there will be significant operational losses while gates are open, closed, and adjusted, or while canals fill with water. Losses occur from a lack of synchronisation, when gates are closed in one part of a system and opened elsewhere. This creates a minimum loss of 10%.

Overall, design should address average operational conditions, and not the conditions when the system was first built. Average conditions also take into account maintenance. The real situation on the PIPs include many problems which have developed after construction: joints in lined canals are not repaired with asphaltic material, causing leaks. Using WRUD data, the box below indicates an overall system efficiency of 50%.

Globally, surface irrigation projects are designed and operated to meet the water needs of each field while controlling deep percolation, runoff, evaporation, and operational losses. The performance of the whole system depends on the efficiency with which water is conveyed from the head works, distributed, and applied, and upon the adequacy and uniformity of application in each field. In 2003, the Food and Agriculture Organisation (FAO) carried out an examination of the efficiencies of irrigation projects, and found that very few in the world achieved efficiencies in excess of 50%. Averages for most countries varied from 25-40% as shown in Figure 11.

Table 10. WRUD Design Efficiency Assumptions (Source WRUD Design Criteria)

| Type of Efficiency | WRUD Design | Estimated Actual |
| --- | --- | --- |
| Field application efficiency Ea (other crops to Rice) | 0.65 – 0.75 | 0.55 |
| Field canal efficiency (Eb) Earth Channels (not normally considered separately and included by WRUD in Ec) | 0.8 | 0.75 |
| Conveyance efficiency (Ec) – Main & Distributary | 0.8 – 0.9 | 0.75 |
| Operation efficiencies (Eo) | 0.85 | 0.75 |
| Overall irrigation efficiency (Ep) | 0.51 | 0.23 |

Figure 11. Project Efficiencies for Different Parts of the World (FAO, 2003)

- Changing Cropping Patterns

The mission’s assessment shows that the initial significant scope for improvement lies in the selection of crops, cropping patterns, and improving inputs. These changes will have an immediate effect on yields. Farmers will be able to change to crops with higher margins. The area under crops such as sesame and green gram will decline, while summer paddy, higher margin pulses, oilseeds, and cotton will increase. Changes in crop pattern will increase cropping intensity, especially in the winter and summer, in order to make better use of available water. Although monsoon paddy has lower yields than summer varieties, it serves the food security needs of farmers. With better irrigation, farmers will grow high-yield, more profitable summer paddy as a cash crop along with crops adapted to local conditions.

Crop yields are below what can be achieved. Farmers are unwilling to invest when the irrigation water supply is unreliable. When this risk has been reduced, farmers will increase their investments if they receive improved seeds, fertiliser, and crop protection. Many farmers do not have enough cash and must rely upon credit.

Currently, a number of factors determine cropping patterns, including the pressure to grow policy crops and  household food security. Farmers grow traditional paddy varieties during the monsoon season because they are less risky than the high-yielding varieties. For many farmers, the balance of risk and profit, especially as related to the water supply, determines their cropping patterns. Extension services can help change patterns: farmers said they need advice on markets, whole farm management, agronomy, fertiliser use, and crop protection.

- Improved Crop Budgets and Returns for Family Labour

To illustrate possible changes in cropping patterns and their benefits, the mission has prepared gross margins for three PIPs: Lawka Nandar, Lappan Chebaw, and Shwe Hlanbo. The mission chose three situations: the existing situation (an estimate derived from data provided by site staff and farmers); the short-term future (0-5 years); and the long-term future (more than 5 years). These PIPs contain both irrigated and rain-fed areas, so both these options were included. Similarly, there are both heavy soils suitable for rice and light soils suited to other crops, so this option was also included. Crop yields and prices were based on information collected during the field trips but adapted to represent an average farmer. The results are shown in the tables in Annex J. The mission has had to estimate much of the data because information in the field was not complete or inconsistent. Nevertheless, the analysis shows that selecting crops better suited to the soils and improving the availability of irrigation water to the existing irrigated area will result in significant benefits.

The mission carried out financial analyses (benefit-to-cost or B/C ratio; IRR) assuming a 12% discount rate and a period of twenty years. These have been done to illustrate the impact of the changes that are proposed. For example, Lawka Nanda has a B/C ratio of 1.02 under the existing situation, 1.73 in the short term, and 1.91 in the long term. The analyses also demonstrate the negative impact of delayed benefits and the long construction period: the B/C ratio drops to 0.65. For Shwe Hlanbo, the initial high capital investment has had a negative impact on the current situation: although Shwe Hlanbo is a good project, the B/C ratio is just about one.

Currently, the returns for labour for monsoon and summer paddy are low. Groundnut, high-value horticulture (HVH), sunflower, and summer paddy hold promise for greater returns in the future. Farmers are acting rationally by choosing crops with the highest returns for family labour, given such constraints as unreliable irrigation, unsuitable soils, and climate change. Analysing returns for family labour demonstrates how those returns relate to the local daily casual wage rate. The mission asked the same questions about the same crops everywhere. Answers provided information on family size, family labour days available, the amount of hired labour used, and how many days the farmers worked on other farms.

Crop budgets show that in general, the returns for family labour are higher for the summer and winter crops than for monsoon crops. Increasing crop intensity will occur rapidly in the short term, and further intensity will be possible in the long term. For crops that had returns close to the local wage rate (such as for green gram), farmers said they grew them because of unreliable or no irrigation, or poor soil. Furthermore, farmers also grow such crops because outside employment may not be available. Most crops provide returns for family labour above the local wage rate, sometimes almost six times as much. Yet such returns do not necessarily indicate prosperity: the returns per day may be high, but there may not be many days. If the farm is small, the farmer may have to spend half the year working off site in competition with landless labourers.

The mission observed that monsoon paddy is low-risk but low-margin compared to the more profitable summer paddy. If irrigation is improved, monsoon paddy will make way for high-margin monsoon crops and summer paddy will increase. Better seed will improve yields for paddy. Farmers consider cotton too risky and will not grow more until there are better varieties, or financial disincentives are removed. Green gram has low margins compared to the other pulses and oilseeds. Farmers will likely replace it as soon as irrigation improves. Sesame has only a moderate margin, but is drought resistant. Farmers will likely grow more profitable oilseeds and pulses if the reliability of irrigation improves. High value horticulture has high returns for family labour, but is also high risk.

- Irrigation Methods

Even though farmers grow crops other than paddy under irrigation, the designers of the PIPs are familiar only with basin irrigation. Neither farmers nor designers understand furrow irrigation well. Because of climate change and the need for greater water management, both designers and farmers should become familiar with new irrigation methods.

Furrow irrigation is a widely used method for row crops, but is also widely misunderstood. It should not be confused with furrowed basins, which are best suited to small farms. Furrow irrigation is suited to large farms and is usually practiced on gently sloping land (up to 2% gradient, referring to the downslope) in arid climates. That gradient is  restricted to 0.3% in humid areas because of the risk of erosion during intense rainfall. Furrows across the slope can be made where the gradient is steeper. Furrows should be as long as possible, because this reduces the cost of irrigation and drainage. Furrow length depends on soil type, stream size, irrigation depth, and land slope. The length ranges from 60-300m or more, but farm or field size and shape limit the length. The width of the furrows varies from 250-400mm, the depth from 150-300mm, and the spacing between furrows from 0.75-1.0m. Coarse soils require closely-spaced furrows in order to achieve lateral water flow in the root zone. The minimum and maximum slopes for furrows should be 0.05% and 2% respectively in areas of low rainfall intensity. Most field crops can be irrigated using furrows. However, furrow irrigation carries the risk of localised salinization in the ridges. Efficient furrow irrigation involves runoff, and so a surface drainage system is needed. Siphons can take water from the field ditch to the furrows.

Figure 12. Practical Furrow Lengths (FAO, 1988)

Efficiencies of surface irrigation methods

Furrow irrigation can reach an efficiency of 65% when properly designed, constructed, and managed, although efficiencies range from 50-70%. Properly designed and managed border strips can reach a field application efficiency of up to 75%. Losses occur through deep percolation at the top end of the field and runoff at the bottom end. For basin irrigation, it is possible to achieve field application efficiencies of 80% on properly designed and managed basins, although a more common figure varies between 60-65%.

The are some common problems that reduce the efficiency of the three surface irrigation methods. For example:

Poor land levelling can lead to waterlogging in some places and inadequate water application in others. In border-strip irrigation, if the cross slope is not horizontal, water will flow to the lowest side, causing over-irrigation.

If the soil types of furrows, border strips, and basins are not the same, there will be different water infiltration rates.

Too small an advance stream results in too long an advance time, causing over-irrigation at the top end of the border strip and furrow. A small stream diverted into a basin will take too long to cover the entire basin area, resulting in a contact time that varies along the basin.

Too large a stream will result in water flowing too fast down the border strip and furrow, causing a cut-off before the root zone has been filled with water. If the flow continues under these conditions, there will be excessive runoff at the end. A large stream, on the other hand, is desirable for basins because the large size reduces the difference in contact time on the various sections of the basin.

- Improved Water management and Scheduling

The mission recommends that the WRUD introduces scheduling into the planning and design of the projects. Staff will require training. Measuring devices (Annex F) and climate stations, as exist at Shwe Hlanbo, can be introduced. In most PIPs, the quality of the water is good, and most soils are sandy with good natural drainage. Soil salinity is not a problem, except where there are serious drainage problems. Operators therefore generally ignore leaching requirements when they estimate irrigation requirements, unless they have recognised salinity problems. Furthermore, thanks to inefficiency, water losses caused by deep percolation satisfy those leaching requirements.

The gross irrigation requirements account for water loss during conveyance and application. This is expressed in terms of efficiencies when calculating gross irrigation requirements from net irrigation requirements: IRg = IRn/E (wherein IRg =  gross irrigation requirements (mm); IRn = net irrigation requirements (mm); and E = overall project efficiency). By using the FAO’s Cropwat programme (Annex E), operators can determine crop water requirements on a regular basis according to estimated rainfall. Cropwat allows for changes in soil type, crops, efficiencies, application methodology, and other factors. The programme provides variation in gross irrigation requirements at the pumping station. Operators can make a first estimate of how to deliver irrigation water and then check this estimate against prevailing climate data and against measurements of water delivered into the system. Operators can also estimate how effectively delivery meets the water requirements of the crop, and make adjustments according to rainfall and feedback from the farmers.

Only in this way will pumping use energy more efficiently. Improving efficiency relies also on improving the efficiencies of the canals by spot lining, on the proper construction of the lateral and watercourse canals, and on levelling out land when needed.

- Operation and Maintenance

There is an urgent need to introduce systematic operation and maintenance on all PIPs. This process will involve a greater role for, and participation of, farmers through water users associations. Greater funding from the WRUD will ensure that operation and maintenance is carried out and will also stop the mining of assets and the deterioration of the PIPs. ‘Operation’ means supplying water adequately, at the correct time in a reliable, efficient, equitable, and cost-efficient manner. It also includes tasks associated with the physical operation of the networks, such as annual and seasonal planning of water delivery; deciding water allocations to users; scheduling irrigation supplies; regulating to deliver the required amount of water; measuring and recording water deliveries; and monitoring and evaluation of irrigation operation to ensure that targets are met.

The objectives for maintenance are to: enable the system to be operated at its optimum level at all times; ensure the longest economic lifespan of the system and its components; and achieve these objectives at optimum cost. It falls into six main categories, including routine, periodic, annual, emergency, deferred, and preventative. Water users or contractors can carry out any or a combination of these types of maintenance.

- Training and Training Institutions

Training institutions have no teaching modules related to irrigation and drainage. Therefore, there is a need for water-management training and a programme on irrigated agriculture for high-level officials in the MoAI and also water-users associations and farmers. Because of its emphasis on the engineering aspects of project design, the WRUD has gradually lost touch with farmers and agriculture. A practical, field-based training programme linked with established institutions within the country and abroad will help overcome this.

The WRUD has also planned several initiatives which will help improve the skills of those involved in the design, implementation, and management, operation, and maintenance of the PIPs. LIFT could consider creating a multi-disciplinary corps of national and international experts to help the MoAI and the WRUD by providing technical inputs, advice, and support for training institutions and courses. These experts could include people drawn from the MoAI, WRUD, MAS, and NGOs. All training should include agricultural institutions and MAS, which are key to creating change. The FAO have been key in creating farmer field schools, and can be asked to provide assistance.

# Way Forward

This report is the consultants’ analysis of the technical situation of the PIPs and their assessment of  the scope for improving productivity.  The goal of this report is to help the government create greater food security and improve family livelihoods in the Dry Zone by developing the PIPs. The proposals are aimed at achieving quick impacts over the next three to five years. Technical inputs and advice for all proposed interventions will be needed. Capacity building and training are essential.

The consultants have summarised their proposals in Table 4.1. All are meant to start discussions between the government and LIFT on technical matters related to food security and livelihoods. Implementing these proposals will contribute towards better planning and design of the PIPs. Improved PIPs, in turn, will stabilise production and contribute towards overcoming the problems uncertain rainfall in the Dry Zone.

Figure 13. Matrix of opportunities

| OBJECTIVES | OUTPUTS | POTENTIAL APPROACHES |
| --- | --- | --- |
| Support to farmers in their choice of crops and their ability to grow and sell them. This should include, where appropriate, greater freedom to choose high-margin crops such as oilseeds and pulses. | Implementation of modified policy and lower levels including district and township. | Training and education of staff at district level and below on the benefits of the wider variety of crops that could be grown. |
|  | Enhanced extension services. | Reorganisation of MAS to be more for farmer oriented and to be provided with appropriate skills to be able to deal with farmer demands and a wider range of crops and services. |
|  |  | Develop a farm advisory services (FAS) strategy. |
|  |  | Introduction of support for alternative higher value crops with lower water requirements per KG of crop produced. |
|  | Increased availability of seasonal credit. | Linking with other programs designed to improve food security and livelihoods of the rural communities. |
|  | Improvement in the quality of seed (Rice and other higher value crops). | Provision of appropriate technical systems and links with private producers and international organisations dealing in seed. |
|  |  | Certified paddy seed production oversight |
| Achieve critical improvements in existing PIPs. | Complete tertiary and on-farm works including assistance with construction of tertiary canals and watercourses, land levelling and improvement, construction of structures, etc. | Support through food-for-work and/or cash-for-work labour-based projects to complete tertiary canals and watercourses, land levelling and improvement. |
|  | Rehabilitation and upgrading of existing systems. | WRUD to review project funding approach and request central government to provide greater budgets for this in the short term. |
|  | Measuring structures on all schemes to quantify actual amounts of water and diverted and main, distributary and tertiary/lateral canal levels. | WRUD to review types of measurement structures available and to introduce standards for these to each scheme. |
|  | Greater flexibility in operation of PIPs to optimize relationship between pump design and water delivery to crop water needs. | Provision of multidisciplinary technical team to work with MOAI/WRUD to provide technical inputs addressing the issues and providing papers for inclusion in the proposed capacity building training programme. |
| Improved operation and maintenance of systems. | Maintenance is carried out when needed. This should mean that constraints are addressed when they arise instead of keeping the water moving according to the original design. | Targeted short-term technical assistance to provide recommendations to government on improved water users associations (WUAs) and to provide training modules for technical staff on the development, role and functions of water users associations. |
|  |  | Introduce an asset management approach to maintenance of the systems. |
|  |  | Adoption by government of proposals relating to enhanced water users associations and the improvement of contributions to management, operation and maintenance (MOM). |
|  |  | Engagement of LIFT partners and others in the establishment and strengthening of WUAs. |
|  | Enhanced budget for annual maintenance | Establishment of a maintenance program involving the water users associations with greater funding from the government and part funding from the WUAs. |
|  |  | Review of water charges and contributions to MOM (by linking payments with service provided, the farmers can see more clearly where their money is going.) |
| Planning and design of irrigation and drainage projects that better considers all factors involved in the improved sustainability of irrigation and drainage projects. | Improvements in the approach to irrigation design. A balance between irrigation in the monsoon season and irrigation in the winter and summer seasons Improved economics of designs and selection of water delivery methods and soils to be irrigated. Improved computation of crop water requirements and use of irrigation scheduling Greater attention paid to the type of crop to be irrigated, its crop water requirements and the returns Introduction of improved drainage designs to avoid potential problems (soils, salinity, etc.) | Engage both short-term and longer term specialised consultants to assist with the upgrading of the design manual, the in-service training of WRUD staff and to provide assistance to training institutions. |
|  |  | Establishment of a core of experienced technical staff of wide disciplines to provide support to government, LIFT implementing partners and others. |
|  |  | Improve access to soils and land-use maps to improve irrigation design and appropriateness of methods proposed. |
|  |  | Improve and complete technical design manual for irrigation and drainage works. |
|  | Greater cooperation b/t disciplines in the design of irrigation projects, including involvement of agriculturalists, water management specialists, economists and sociologists. | Recruitment of appropriate staff by WRUD and establishment of horizontal links between technical staff in different departments. |
|  | Improved delivery of irrigation water within the irrigation system to create more equitable distribution (quantity; time; duration). | Provision of multidisciplinary technical team to provide technical inputs addressing the issues and providing papers for inclusion in the proposed capacity building training programme. This will include specific targeted short-term training courses together with the introduction of appropriate software. |
| Improve implementation of future schemes. | Enhanced capacity of field staff to make improvements to design on-site during implementation and to adapt irrigation systems to existing local conditions. | Rotation of staff between the design office and the field offices so that they can gain practical experience on the problems of implementation at field level. |
|  |  | Appropriate in-service training by short-term specialists who can provide training and assist design engineers on a day-to-day basis. |
|  | Site supervising engineers are well equipped to deal with problems that they are faced with. | Ensure that younger staff within WRUD obtain a much wider range of experience including both design and in the field. |
| Increased national capacity in irrigation and drainage design, maintenance and operation. | Enhanced training institutions and initiatives. | Short-term courses in country in: seeds; fertiliser; crop protection; specialist crop agronomy; livestock; draft animal power; HVH; post harvest and storage. |
|  |  | Improved short-term technical courses for farmers and field staff. |
|  |  | Introduction of irrigation and irrigated agriculture curriculum into established institutions. |
|  |  | Links with appropriate external institutions and universities (regionally and international). |
|  |  | Training of Lead Farmers in FFS techniques at PIP level in association with MAS & WRUD staff. |

# Footnotes

In 1999, FAO estimated that average irrigation development costs varied from US$2,000-8,000/ha.

Irrigation and Drainage Performance Assessment, Practical Guidelines, Bos, Burton and Molden, CABI Publishing 2005.